City Council Memorandum

# TO:	HONORABLE MAYOR AND CITY COUNCIL	DATE: JANUARY 28, 2025

FROM:	PUBLIC WORKS DEPARTMENT	WARDS: 1, 2, 3, 4 & 5

SUBJECT:	AWARD A CONSTRUCTION CONTRACT FOR BID NO. 8044 FOR FISCAL YEAR 2023/2024 ARTERIAL AND MINOR STREETS MAINTENANCE, PHASE 1 TO ONYX PAVING COMPANY, INC., OF ANAHEIM, CALIFORNIA, IN THE AMOUNT OF $3,456,000

ISSUE:

Award a construction contract for Bid No. 8044 for the Fiscal Year 2023/2024 Arterial and Minor Streets Maintenance, Phase 1 to Onyx Paving Company, Inc., of Anaheim, California, in the amount of $3,456,000.

# RECOMMENDATIONS:

That the City Council:

- Award a construction contract for Bid No. 8044 for Fiscal Year 2023/2024 Arterial and Minor Streets Maintenance, Phase 1 to Onyx Paving Company, Inc., of Anaheim, California, in the amount of $3,456,000; and

- Authorize the City Manager, or designee, to execute the Construction Contract with Onyx Paving Company, Inc., including making minor and non-substantive changes, subject to the availability of budgeted funds.

# BACKGROUND:

The Public Works Department (Public Works) utilizes a Pavement Management Program (PMP) to collect and analyze pavement data to prioritize maintenance and repair projects. Staff also receive and track service requests from City residents to address point repairs or consider paving projects along streets and neighborhoods. The improvements detailed in this report support the priorities identified in the PMP and align with the community's needs.

Every fiscal year Public Works budgets a portion of the State Gas Tax, the County Measure A Sales Tax, and the City’s Measure Z transaction and uses tax revenues for pavement rehabilitation and preservation of existing arterial and minor streets. This project will rehabilitate a portion of City streets that are in poor and very poor condition and aims to preserve other streets that are in fair and in good condition.

On January 11, 2024, the Infrastructure Committee received a Pavement Management Program update that contained a list of proposed maintenance locations to be completed with various Fiscal Year (FY) 2023/2024 funding sources. The improvements discussed herein were included in the complete project list outlined in the report received by the Mobility and Infrastructure Committee in January 2024. All planned paving projects can be tracked at: www.riversideca.gov/pavingmap.

# DISCUSSION:

On October 24, 2024, Bid No. 8044 for Fiscal Year 2023/2024 Arterial and Minor Streets Maintenance, Phase 1 (Project) was posted on PlanetBids to perform the following work at various locations throughout the City (Attachments 1 and 2)

Bid 8044 Project Components:

- Rehabilitate 1.5 miles on four collector streets:

  - 0.44 miles on Main Street from Fifteenth Street to Tenth Street;

  - 0.38 miles on Strong Street from Orange Street to La Cadena Drive;

  - 0.33 miles on Ivy Street from Monterey Road to Myrtle Avenue;

  - 0.35 miles on Myrtle Avenue from Victoria Avenue to Victoria Avenue

- Rehabilitate 1.0 mile of local streets within two neighborhoods;

- New Pavement Construction on the Alley north of Third Street from Cedar Street to Pine Street;

- Pavement reconstruction on the Alley North of University Avenue from Lemon Street to Lime Street;

- Pavement preservation on 0.40 miles of Arterial Road Central Avenue from Canyon Crest Drive to Quail Run Road;

- Pavement preservation on 0.55 miles of local streets;

- Street improvements at the intersection of Lincoln Avenue and Victoria Avenue;

- Storm drain improvement to Tract 39675 for drainage enhancement of public alley located South of Magnolia Avenue between Myers Street and Taft Street;

- Traffic signing and striping improvements at the Trautwein Road and Alessandro Boulevard intersection;

- Install Accessible Pedestrian Push-Button (APS) enhancements at 4 signalized intersections Citywide;

- Install LED Edge-Lit Chevron signage at Alessandro Boulevard near Royal Hill Drive facing southbound traffic

- Install LED Edge-Lit Stop Signs at 17 stop-controlled intersections Citywide;

- Install Solar-Powered Speed Feedback Signs at 17 locations Citywide;

- Reconstruct damaged concrete curbs, gutters, sidewalks, driveways, and non-compliant pedestrian ramps throughout all rehabilitation locations; and

- Install new signing and striping throughout as necessary.

Bid 8044 project components 10-13 from the above list include a broad set of traffic device installations and enhancements, which are supported by the Riverside PACT’s Active Transportation Plan and Complete Streets Ordinance, and Riverside’s Local Roadway Safety Plan. These enhancements are anticipated to improve accessibility at signalized crosswalks, call driver attention to horizontal roadway curves, raise awareness at stop-controlled intersections, and help calm traffic along Riverside’s roadways. A full listing of project components 10-13 is tabulated below, and shown in the attached sets of location maps:

Bid No. 8044 APS Buttons & LED Chevron Locations

| No. | Category | Intersection |
| --- | --- | --- |
| 1 | APS Buttons | Magnolia Ave & 5th St |
| 2 | APS Buttons | Arlington Ave & Horace St |
| 3 | APS Buttons | Magnolia Ave & Tibbetts St |
| 4 | APS Buttons | Central Ave & Victoria Ave |
| 1 | LED Chevrons (5 Total) | Alessandro Blvd & Royal Hill Dr |

Bid No. 8044 LED Stop Signs Locations

| No. | Category | Intersection |
| --- | --- | --- |
| 1 | LED Stop Signs | Rivera St & Strong St |
| 2 | LED Stop Signs | Redwood Dr & 9th St |
| 3 | LED Stop Signs | Pine St & 4th St |
| 4 | LED Stop Signs | Lincoln Ave & Horace St |
| 5 | LED Stop Signs | Canyon Crest Dr & Wilding Pl |
| 6 | LED Stop Signs | Taft St & Lurin Ave |
| 7 | LED Stop Signs | John F. Kennedy Dr & Wood Rd |
| 8 | LED Stop Signs | Jefferson St & Orchard St |
| 9 | LED Stop Signs | Collett Ave & Newby Dr |
| 10 | LED Stop Signs | Fillmore St & Arizona Ave |
| 11 | LED Stop Signs | Rutland Ave & Trey Ave |
| 12 | LED Stop Signs | Jurupa Ave & Crest Ave |
| 13 | LED Stop Signs | Gramercy Pl & Sierra Vista Ave |
| 14 | LED Stop Signs | Gramercy Pl & Peacock Ln |
| 15 | LED Stop Signs | Gramercy Pl & Jones Ave |
| 16 | LED Stop Signs | Tyler St & Eureka Dr |
| 17 | LED Stop Signs | Mary St & Marguerita Ave |

Bid No. 8044 Speed Feedback Sign Locations

| No. | Category | Intersection |
| --- | --- | --- |
| 1 | Speed Feedback Sign | Rivera St & Strong St |
| 2 | Speed Feedback Sign | Redwood Dr & 9th St |
| 3 | Speed Feedback Sign | Pine St & 4th St |
| 4 | Speed Feedback Sign | Lincoln Ave & Horace St |
| 5 | Speed Feedback Sign | Canyon Crest Dr & Wilding Pl |
| 6 | Speed Feedback Sign | Taft St & Lurin Ave |
| 7 | Speed Feedback Sign | John F. Kennedy Dr & Wood Rd |
| 8 | Speed Feedback Sign | Jefferson St & Orchard St |
| 9 | Speed Feedback Sign | Collett Ave & Newby Dr |
| 10 | Speed Feedback Sign | Fillmore St & Arizona Ave |
| 11 | Speed Feedback Sign | Rutland Ave & Trey Ave |
| 12 | Speed Feedback Sign | Jurupa Ave & Crest Ave |
| 13 | Speed Feedback Sign | Gramercy Pl & Sierra Vista Ave |
| 14 | Speed Feedback Sign | Gramercy Pl & Peacock Ln |
| 15 | Speed Feedback Sign | Gramercy Pl & Jones Ave |
| 16 | Speed Feedback Sign | Tyler St & Eureka Dr |
| 17 | Speed Feedback Sign | Mary St & Marguerita Ave |

The City did not schedule a pre-bid job walk, did not receive questions from the prospective bidders, and no addendums were issued for this advertisement. The RFB notification is summarized in the following table on the next page.

Bid No. 8044 - Bidding Notification Summary Table

| Action | Number of Vendors |
| --- | --- |
| Vendors Notified | 373 |
| Vendors Who Downloaded Bid No. 8044 | 57 |
| Questions and Answers Received | 0 |
| Addenda Submitted | 0 |
| Proposals Received | 6 |

On November 21, 2024, six bids were received for the construction of the Project (Attachment 3). The lowest responsive bid was from Onyx Paving Company, Inc., in the amount of $3,456,000, which is 19.2% under the Engineer’s Estimate of $4,277,383.75

| Ranking | Bidders Name | City Location | Bid Amount |
| --- | --- | --- | --- |
| 1 | Onyx Paving Company, Inc. | Anaheim, CA | $3,456,000.00 |
| 2 | All American Asphalt | Corona, CA | $3,593,749.00 |
| 3 | Sequel Contractors, Inc. | Santa Fe Springs, CA | $3,657,491.50 |
| 4 | Hardy & Harper, Inc. | Lake Forest, CA | $3,675,000.00 |
| 5 | R.J. Noble Company | Orange, CA | $3,979,483.10 |
| 6 | Calmex Engineering, Inc. | Bloomington, CA | $4,078,126.31 |

Purchasing Resolution 24101, Article Five, Section 508 states, “Contracts procured through Formal Procurement shall be awarded by the Awarding Entity to the Lowest Responsive and Responsible Bidder.”

The Purchasing Manager concurs that the recommended actions are in compliance with Purchasing Resolution 24101, Section 508.

# STRATEGIC PLAN ALIGNMENT:

This Project aligns with Strategic Priority 6 – Infrastructure, Mobility, and Connectivity and Goal No. 6.2 – Maintain, protect, and improve assets and infrastructure within the City’s built environment to ensure and enhance reliability, resiliency, sustainability, and facilitate connectivity.

The Project further aligns with each of the following Cross-Cutting Threads:

- Community Trust – The proposed improvements are part of a more significant endeavor to improve the City’s roadway network and quality of life for residents and visitors.

- Equity –Public Works strives to improve the City' s roadway network to provide safe and reliable transportation to all areas of the City.

- Fiscal Responsibility –Public Works responsibly manages a variety of funding sources to complete projects included in the City's Capital Improvement Program construction projects are always awarded to the lowest responsive bidders.

- Innovation –Project specifications require state-of-the-art methods of street improvements.

- Sustainability & Resiliency –The construction materials specified for these projects are considered best practices in the industry. The use of rubberized and recycled material greatly benefits the environment, reducing wasted storage, providing extra layers of protection, and adding longevity to our resurfaced streets.

# FISCAL IMPACT:

The total fiscal impact of this action is $3,456,000. Table 1 itemizes the estimated total project cost, including design engineering, construction, contingencies, and contract administration. Sufficient funds are budgeted and available in the expenditure accounts shown in Table 2 to award the construction contract and complete the project.

Table 1 – Project Costs

| Task | Amount |
| --- | --- |
| Public Works Engineering Staff (In House) | $276,000 |
| Construction Contract | $3,456,000 |
| Construction Contingencies | $150,000 |
| Construction Engineering, Inspection, and Survey (In House) Construction Materials Testing (TBD from Approved Panel) | $200,000 |
| Total | $4,082,000 |

Table 2 – Project Funds

| Fund | Project/Program | Account | Amount |
| --- | --- | --- | --- |
| Gas Tax | Minor Streets Rehab – Gas Tax | 9888427-440223 | $1,100,000 |
| General Funds | Minor Streets Rehab – City Funds | 9888440-440301 | $2,982,000 |
| Total |  |  | $4,082,000 |

Prepared by:	Alex Ramirez, Senior Engineer

Approved by:	Gilbert Hernandez, Public Works Director Certified as to

availability of funds:	Kristie Thomas, Finance Director/Assistant Chief Financial Officer Approved by:	Kris Martinez, Assistant City Manager

Approved as to form:	Jack Liu, Interim, City Attorney

Attachments:

  - Project Location Maps

  - Project Location List

  - Bid Award Recommendation

  - Presentation